Stretch goals

1. ~~Dark mode~~
2. Electron app package
3. “fancy” hamburger menu slide
4. Title bar reflects current page

Goals:

1. MVC code organization
2. Giant Fieldset
3. Hamburger style menu
4. Unordered /div list for project and priority submenu
5. Web storage
6. Canvas for progress graph
7. Timer notification
8. Category, Timer and Priority labels
9. Create task panel
10. Hard deadline: Thursday, May 2, 2019

Meeting schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4/25 | 4/26 | 4/27 | 4/28 | 4/29 | 4/30 | 5/1 | 5/2 |
| Setup | Skeleton | Skeleton MVC | Skeleton MVC | Meat  MVC | Stretch  goals | Cleanup  Comments | Present |
| -x- | 21:00 - ? | -x- | 15:00 - ? | 15:00 -20:00 | 20:00 – 22:00 | 15:00 - ? | 15:30 - 16:00 |